SWP490  |  CAPSTONE PROJECT  |  REVIEW 2  |  BM01

Design Brief

Sketch2Life: Collaborative Creative Learning with AI for Children

## 0. Header

| Field | Value |
| --- | --- |
| Project / class | TBD; selected registration v1.2 leaves project-code and class fields blank. |
| Team / roles | Đạt SE193713, leader/full-stack; Hiếu SE184252, BE2; Bảo SE182733, FE; Khoa SE182682, BE1. |
| Supervisor | Lâm Hữu Khánh Phương. |
| Repository / tag | github.com/CaoDat-2410/Sketch2Life; local dev snapshot; review-2 tag absent. This dossier is not a tagged-baseline self-review. |
| Version / date | Review 2 draft v1.2 ¦ 24 October 2026 ¦ Ho Chi Minh City. |

## 1. Scope

Registration changes: none proposed. Selected v1.2 remains the scope authority; BM03 records no scope change. SRS v3.3/B28 refines policy without replacing the registered scope.

In scope: teacher-led sessions for children ages 3–12; managed profiles and QR/code admission; individual/shared drawing; reviewed AI sketches and media; off-screen group activities, reflection and descriptive records. WF-01/WF-02 have local wiring and separate checks; database-backed end-to-end acceptance is still open. WF-03/WF-04 remain gated.

Out of scope: Parent portal, payments/credits, public social features, leaderboard, diagnostic inference and unapproved provider/storage adapters.

## 2. System at a Glance

A Teacher configures a class session, admits managed Child profiles, and controls the stages. Children draw individually or together and recover accepted work after reconnect; AI assistance and reviewed video remain policy-gated. The current repository has local WF-01/WF-02 connections, but no PostgreSQL-backed FE-to-BE acceptance; WF-03/WF-04 have no accepted classroom integration.

## 3. Key Design Decisions

| ID | Selected decision and reason | Alternative / owner / trace |
| --- | --- | --- |
| D1 | Durable classroom runtime is the product entrypoint; isolate process-local demos so restart and audit behavior are explicit. | Demo-first rejected; Đạt; ADR-0019 / D08. |
| D2 | Teacher-managed child profiles and QR/code admission; no independent Child login or age inference from artwork. | Child credentials rejected; Khoa; FR002-004 / UC01. |
| D3 | Accepted drawing operations keep sequence and contributor history; turn changes never rewrite earlier strokes. | Last-writer-wins rejected; Bảo; FR033/066 / D05. |
| D4 | Teacher reviews each exact AI/media version; Child may view, hide or decline a safe approved suggestion. | Auto-publish rejected; Hiếu; FR026-029 / D12. |
| D5 | Modal is selected for AI hosting; deployment, model, GPU, endpoint, region, scale and budget remain TBD. | Profile required before acceptance; Hiếu; ADR-0019. |

## 4. Top Risks

| ID | Risk and impact | Control / owner / gate |
| --- | --- | --- |
| R1 | Nine Alembic heads have no approved clean-install/upgrade/rollback path; database-backed acceptance cannot be repeated. | Keep N1 and approve lineage/rollback before isolated DB acceptance; owner and procedure TBD. |
| R2 | WF-01/WF-02 are locally wired, but four PostgreSQL acceptance cases were skipped because BE1_TEST_DATABASE_URL is unset; device/network acceptance is also open. | Keep N2–N4 in dependency order; review BE1 contracts, then run synthetic DB and device acceptance; operator/matrix TBD. |
| R3 | Child-data consent/deletion evidence and production Modal/artifact-storage profiles are incomplete; no pilot or capacity result is evidenced. | Keep N7 as a pre-pilot gate; defer N5/N6/N9 until contracts/runtime are approved; exact policies, service owners and cost limits TBD. |

## 5. Known Gaps

| ID | Gap, evidence and closure action |
| --- | --- |
| G1 | The selected registration v1.2 leaves project/class code blank; `review-2` tag is absent. Keep both values TBD and BM02 as an untagged draft. |
| G2 | Alembic has nine heads and no approved consolidated install/upgrade/rollback path; four PostgreSQL cases skipped without BE1_TEST_DATABASE_URL. N1/N3. |
| G3 | BE1 route, transaction, authorization, receipt, join-code/key lifecycle, IP trust/throttle and concurrency review remains open. N2. |
| G4 | WF-01/WF-02 passed separate local UI/backend checks but have no DB-backed FE-to-BE or device/network acceptance. N3/N4. |
| G5 | WF-03/WF-04 remain gated by FEAT-057 contracts; production Firebase login, Modal profile and artifact storage are not evidenced. N5/N6. |
| G6 | Consent, purpose, retention, derivative-copy purge and the 40-child workload target remain unverified; 40 is not a hard join limit. N7/N9. |

## 6. Mandatory Features

| ID | Feature / actor | Acceptance criterion (pass/fail) |
| --- | --- | --- |
| MF-01 | Managed profile and session admission / Teacher, Child | Valid roster join is admitted once; expired, wrong-class and duplicate requests are denied without membership. |
| MF-02 | Teacher-controlled class, group and session stages / Teacher | Start, pause, resume and close persist; one ready group cannot advance the whole class. |
| MF-03 | Collaborative drawing and recovery / Child, Teacher | Each accepted operation persists once with its contributor; reconnect restores acknowledged sequence without relabeling earlier work. |
| MF-04 | Reviewed AI sketch assistance / Child, Teacher, AI | Pending, unsafe, stale or failed output stays hidden; only Teacher-approved exact version is available to Child choice. |
| MF-05 | Reviewed knowledge/video and failure choice / Teacher, Child | Exact reviewed version is shown; after retry limit Teacher explicitly retries, skips or ends; skip is never playback. |
| MF-06 | Off-screen activity, reflection and descriptive record / Teacher, Child | Teacher records class/group activity and observation without individual ranking or unsupported ability inference. |

## 7. Non-Functional Requirements

| ID | Metric / threshold | Verification / status |
| --- | --- | --- |
| NFR-01 | Accepted drawing acknowledgement p95 <= 500 ms at 40 synthetic children. | Load profile; candidate target, not measured. |
| NFR-02 | Accepted peer update visible p95 <= 1 s at 40 synthetic children. | Timed multi-client test; candidate target, not measured. |
| NFR-03 | 100% unauthorized class/purpose requests denied; zero cross-class content leak. | API/UI boundary negative suite; planned. |
| NFR-04 | 100% acknowledged operations restored once after restart/reconnect; RPO/RTO TBD. | Restart/replay suite; planned. |
| NFR-05 | Zero pending, stale, unsafe or unapproved version served to Child. | Negative version/policy suite; planned. |
| NFR-06 | Session/artwork default purge at 90 days after session end; other data classes need policy. | Clock-controlled retention/purge test; planned. |

Thresholds are candidate targets only. The 40-child pilot target is not a hard join cap and has not been measured; privacy, recovery and latency results are not yet established.

## 8. Ownership Map

| Member / role | Owned parts | Main workflow / trace |
| --- | --- | --- |
| Vũ Chí Bảo ¦ FE | Child Android screens, join/drawing interaction, acceptance | WF-02; D2; FR014-021. |
| Đỗ Cao Đạt ¦ Leader / Full-stack | Cross-surface integration, requirements traceability, acceptance coordination | WF-04; D1; FR031-048. |
| Phạm Tấn Hiếu ¦ BE2 | AI job/provider boundary, sketch review, knowledge/video safety | WF-03; D4/D5; FR022-030, 034-040. |
| Lý Anh Khoa ¦ BE1 | Classroom API, persistence/migrations, session/recovery contract | WF-01; D3; FR001-017. |

Appendix A. Defense 1.1 Targets

### A1. Main Workflows

| ID | Workflow / actors | Trigger and expected state change | Lead |
| --- | --- | --- | --- |
| WF-01 | Prepare and admit class session / Teacher, Child, Backend | Teacher configures class; code join is checked; membership is admitted; Session Lobby -> Active. | Khoa |
| WF-02 | Draw and recover shared canvas / Child, Teacher, Backend | Accepted operations advance canvas revision; reconnect replays accepted sequence; attribution is preserved. | Bảo |
| WF-03 | Request and review AI sketch / Child, Teacher, AI service | A scoped job becomes a reviewed proposal; Child choice is recorded; source artwork remains unchanged. | Hiếu |
| WF-04 | Review learning/video and close / Teacher, Child, media service | Exact reviewed media or explicit skip is recorded; activity/observation saves before session close. | Đạt |

The four workflows map to four activity diagrams in the Draw.io appendix. WF-03/WF-04 diagrams are target designs, not completed demonstrations.

### A2. Demo Scenarios

| ID | Path | Scenario / expected result | Lead |
| --- | --- | --- | --- |
| DS-01 | WF-01 main | Teacher admits valid synthetic profile; both surfaces show active membership. | Khoa |
| DS-02 | WF-01 exception | Expired/wrong-class code is denied; no membership is created. | Khoa |
| DS-03 | WF-02 main | Two synthetic clients draw; Teacher pauses/resumes and contributor history remains. | Bảo |
| DS-04 | WF-02 exception | Retry replays once; conflicting operation is rejected without duplicate canvas mutation. | Bảo |
| DS-05 | WF-03 main | Teacher approves exact sketch; Child may view/hide/decline; original strokes remain. | Hiếu |
| DS-06 | WF-03 exception | Unsafe/stale result is unavailable and typed failure is visible to Teacher. | Hiếu |
| DS-07 | WF-04 main | Teacher approves video, guides activity and saves descriptive observation. | Đạt |
| DS-08 | WF-04 exception | After retries, Teacher skips; video is not marked played and work is saved. | Đạt |

### A3. Functional Test Case Target

| Source | Count | Minimum / item | Target |
| --- | --- | --- | --- |
| Mandatory features | 6 | 3 | 18 |
| Main workflows | 4 | 1 | 4 |
| B19.4 lifecycle registries | 15 | Transition matrix TBD | TBD |
| Illegal transition / policy cases | TBD | After contract review | TBD |
| Candidate measurable NFR rows | 6 | 1 | 6 |
| Known planning base |  | 18 + 4 + 6 | 28 planning rows; final target TBD |
| Automated CI | ≥50% approved | Recount | TBD |