SWP490 · CAPSTONE PROJECT · REVIEW 2 · BM02

# SRS/SDD Self-Review Report – Review 2

## 1. Run Information

| Project code | TBD; the selected registration v1.2 leaves project/class fields blank. |
| --- | --- |
| Project code | TBD; project/class fields are blank in registration v1.2 |
| Team | Đỗ Cao Đạt SE193713; Phạm Tấn Hiếu SE184252; Vũ Chí Bảo SE182733; Lý Anh Khoa SE182682 |
| Supervisor | Lâm Hữu Khánh Phương |
| AI tool and model | OpenAI Codex desktop coding agent, GPT-6 |
| Run date | 24 October 2026 |
| Repository tag / commit | No review-2 tag exists. Review used the untagged local dev source and dirty worktree before this authorized publication commit; this is not the guide's tagged-baseline run. |
| Registration form version used | Phieu_FA26SE225_v1.2 |
| Version | Draft self-review v1.1; untagged evidence-based review |
| Date | 24 October 2026 |

## 2. Standard Prompt

You are reviewing the SRS and SDD of a software capstone project against its registration form and source code. Report only; do not change any file. Inputs: the registration form, SRS, SDD (with diagrams), source code and database script in this repository. Check: 1. Scope: FRs in the SRS not covered by the registration form, and registration items with no FR. 2. Requirements: FRs without an actor or testable acceptance criteria; NFRs without metric, threshold and measurement method. 3. Data: entities missing from the Logical ERD; ERD entities or attributes missing from the database script, and tables not in the ERD. 4. States: for each main entity, states used in code but missing from its state machine; transitions with no triggering FR; states with no exit. 5. Flows: main business flows in activity diagrams with no implementation or no test. 6. Architecture: components or third-party services in code but not in the architecture diagram, and the reverse. 7. Design vs code: modules, APIs or business rules implemented differently from the SDD. Output one table: ID ¦ Category ¦ Location ¦ Finding ¦ Severity (High/Medium/Low) ¦ Evidence. Then list the 5 most important findings. If something cannot be verified from the repository, say so; do not guess.

## 3. Findings and Team Response

| ID | Category | Location | Finding | Severity | Evidence | Team response |
| --- | --- | --- | --- | --- | --- | --- |
| SR-01 | Flows | apps/child-ui; apps/teacher-ui; backend/tests/integration/test_be1_postgres_api.py | Local WF-01/WF-02 wiring now covers join, roster/session controls, acknowledged drawing and reconnect/replay paths. Separate Child and Teacher checks passed, but four PostgreSQL cases were skipped without BE1_TEST_DATABASE_URL; no database-backed FE-to-BE acceptance receipt exists. | High | FEAT-060 status: Child 18 suites/26 tests; Teacher 3 suites/6 tests; focused backend 22 passed and four PostgreSQL cases skipped. Mocked UI checks plus backend checks run separately do not prove a durable end-to-end workflow. | Proposed: Keep N3 after N1/N2; use an isolated synthetic database. Operator, URL, DB version and acceptance thresholds TBD. |
| SR-02 | Data / migrations | backend/alembic/versions; backend/alembic/README.md; FEAT-060 status | The current BE1 classroom migration chains from revision 20261014_0004, while Alembic reports nine independent heads overall. A clean all-module install, upgrade, and rollback lineage has not been approved. | High | FEAT-060 records one BE1 head plus eight independent feature heads and no approved consolidated install/upgrade/rollback path. | Proposed: Keep N1. Identify delivery-path heads and approve lineage, clean install and rollback before database acceptance; approver and policy TBD. |
| SR-03 | Security / contracts | backend/src/sketch2life/interfaces/http/routers/be1_sessions.py; be1_canvas.py; FEAT-060 review gates | The local classroom routes implement room-code, admission/start, stage and receipt behavior, but BE1 review remains open for transaction races, authorization, idempotency/receipt details, join-code key lifecycle, trusted-proxy IP attribution and cross-replica throttling. | High | FEAT-060 status lists these as remaining BE1 owner review gates. SRS B28 defines product decisions; route/DTO and production guard details still need contract approval. | Proposed: Keep N2 before DB acceptance. Final DTO/version, owner and review evidence TBD. |
| SR-04 | States / design-to-code | SRS v3.3 B19.4; Report 4 state inventory; backend/src/sketch2life/infrastructure/persistence/be1_models.py | The SRS defines fifteen lifecycle registries. The imported Draw.io diagrams are target models; persisted BE1 wire states and feature-owned AI/media states need an approved crosswalk and transition-negative coverage. A diagram does not prove implementation. | High | The current BE1 session enum includes configured/lobby/active/paused/finished; several SRS outcomes and other registries have separate policy or module boundaries. FEAT-060 keeps early-end, forward-only and save-draft rules, while exact contract mapping remains review work. | Proposed: Keep state/contract reconciliation within N2 and the relevant feature gates; registry owner and final wire mapping TBD. |
| SR-05 | Privacy / child data | SRS v3.3 B19/B24/B28; registration v1.2; FEAT-060 status | Consent is fail-closed locally, but a complete child-data lifecycle—purpose proof, class-specific retention, derivative/shared-copy inventory, export/deletion, external purge, backup expiry and audit—is not demonstrated for a pilot. | High | FEAT-060 records no complete live consent/deletion flow; the registration sets 90-day session/artwork retention while other data classes have separate open policies. | Proposed: Keep N7 as a pre-pilot gate. Consent language, data classes, purge/backup rules and institutional/legal approval TBD. |
| SR-06 | Flows / external services | FEAT-057 status; ADR-0019; runtime configuration | WF-03/WF-04 remain gated by FEAT-057 adoption and versioned cross-feature contracts. Modal is selected as a host, but no product Modal profile or production artifact-storage profile is evidenced; live AI/media workflow acceptance is absent. | High | FEAT-060 records partial/gated FEAT-057 slices, no adopted finalization/execution authority for related lanes, no deployed Modal profile and no production artifact store. | Proposed: Defer N5/N6 until contract decisions; configure only after approval. Adapter, model, storage, region, secret owner and cost cap TBD. |
| SR-07 | Recovery / device acceptance | FEAT-060 status; apps/child-ui/src/services/sessionClient.ts; device test evidence | The code and local checks cover reconnect/replay paths, but QR/deep-link behavior, real network loss, process restart, two-device concurrency and restoration of durable acknowledgements have not been accepted on supported devices. | High | FEAT-060 explicitly reports no physical-device QR/deep-link or database-backed acceptance run. | Proposed: Keep N4 after or alongside N3. Device/OS/browser matrix, recovery criteria and test owner TBD. |
| SR-08 | Capacity / NFR | SRS v3.3 B17/B20/B25; BM01 candidate NFRs | The one-class target of up to forty children is unmeasured. Candidate latency and recovery thresholds do not establish achieved capacity and must not become a join cap without a new decision. | Medium | FEAT-060 labels forty as an unmeasured pilot target, not a hard admission limit; no load profile or result is registered. | Proposed: Defer N9 until N3/N6. Workload, device/network profile, thresholds, hosting cost and measurement owner TBD. |
| SR-09 | Metadata / review gate | selected registration v1.2; Review 2 guide; current Git refs | The selected registration leaves project/class code blank. The required review-2 tag is absent; this self-review is an evidence-based draft against an untagged local source snapshot, not a tagged-baseline course run. | Medium | The form body has blank code/class metadata; current Git query found no review-2 tag. The owner authorized a normal commit/push but did not authorize tag creation. | Proposed: Keep code/class TBD until confirmed; do not create a tag. Course-approved tag and clean baseline remain a separate gate. |
| SR-10 | Architecture / runtime | backend/src/sketch2life/classroom_main.py; demo_main.py; apps/admin-ui; runtime configuration | Classroom-only and demo-only backend compositions now exist locally, and Admin has a local Firebase/BE1 role gate. The deployed entrypoint, live adult Firebase login, production authorization configuration and service isolation have not been demonstrated. | Low | FEAT-060 records separate app compositions and an Admin gate; status explicitly says no live Firebase login or deployment acceptance. | Proposed: Retain the local composition work; verify entrypoint and live identity only after environment/owner decisions. Deployment and identity configuration TBD. |

## 4. Top 5 Findings (as reported by the AI)

| # | Finding ID | Summary |
| --- | --- | --- |
| 1 | SR-01 | Local WF-01/WF-02 wiring now covers join, roster/session controls, acknowledged drawing and reconnect/replay paths. Separate Child and Teacher checks passed, but four PostgreSQL cases were skipped without BE1_TEST_DATABASE_URL; no database-backed FE-to-BE acceptance receipt exists. |
| 2 | SR-02 | The current BE1 classroom migration chains from revision 20261014_0004, while Alembic reports nine independent heads overall. A clean all-module install, upgrade, and rollback lineage has not been approved. |
| 3 | SR-03 | The local classroom routes implement room-code, admission/start, stage and receipt behavior, but BE1 review remains open for transaction races, authorization, idempotency/receipt details, join-code key lifecycle, trusted-proxy IP attribution and cross-replica throttling. |
| 4 | SR-04 | The SRS defines fifteen lifecycle registries. The imported Draw.io diagrams are target models; persisted BE1 wire states and feature-owned AI/media states need an approved crosswalk and transition-negative coverage. A diagram does not prove implementation. |
| 5 | SR-05 | Consent is fail-closed locally, but a complete child-data lifecycle—purpose proof, class-specific retention, derivative/shared-copy inventory, export/deletion, external purge, backup expiry and audit—is not demonstrated for a pilot. |

## 5. Summary

| Severity | Total | Fixed | Kept | Planned |
| --- | --- | --- | --- | --- |
| High | 7 | 0 | 0 | 7 |
| Medium | 2 | 0 | 0 | 2 |
| Low | 1 | 0 | 0 | 1 |

Summary. This static source review reports 7 High, 2 Medium and 1 Low finding. Team responses are proposals for owner confirmation; none is marked Fixed by this documentation pass. WF-01/WF-02 have local wiring and separate checks, but database-backed end-to-end acceptance remains open; WF-03/WF-04 remain gated. The `review-2` tag is absent, so this remains a draft and does not satisfy the course's tagged-baseline run gate.