SWP490 · CAPSTONE PROJECT · REVIEW 2 · BM02

# SRS/SDD Self-Review Report – Review 2

## 1. Run Information

| Project code | FA26SE225 (inferred from filename; confirm) |
| --- | --- |
| Project name | Sketch2Life: Collaborative Creative Learning with AI for Children |
| Team | Đỗ Cao Đạt SE193713; Phạm Tấn Hiếu SE184252; Vũ Chí Bảo SE182733; Lý Anh Khoa SE182682 |
| Supervisor | Lâm Hữu Khánh Phương |
| AI tool and model | OpenAI Codex desktop coding agent, GPT-6 |
| Run date | 23 October 2026 |
| Repository tag / commit | No review-2 tag exists. Local dev HEAD 0a7ce768c153f2104cff930569c3eda6e484532c; working tree has uncommitted user changes and was included in source review. |
| Registration form version used | Phieu_FA26SE225_v1.2 |
| Version | Draft self-review v1.0; not a tagged-baseline course run |
| Date | 23 October 2026 |

## 2. Standard Prompt

You are reviewing the SRS and SDD of a software capstone project against its registration form and source code. Report only; do not change any file. Inputs: the registration form, SRS, SDD (with diagrams), source code and database script in this repository. Check: 1. Scope: FRs in the SRS not covered by the registration form, and registration items with no FR. 2. Requirements: FRs without an actor or testable acceptance criteria; NFRs without metric, threshold and measurement method. 3. Data: entities missing from the Logical ERD; ERD entities or attributes missing from the database script, and tables not in the ERD. 4. States: for each main entity, states used in code but missing from its state machine; transitions with no triggering FR; states with no exit. 5. Flows: main business flows in activity diagrams with no implementation or no test. 6. Architecture: components or third-party services in code but not in the architecture diagram, and the reverse. 7. Design vs code: modules, APIs or business rules implemented differently from the SDD. Output one table: ID ¦ Category ¦ Location ¦ Finding ¦ Severity (High/Medium/Low) ¦ Evidence. Then list the 5 most important findings. If something cannot be verified from the repository, say so; do not guess.

## 3. Findings and Team Response

| ID | Category | Location | Finding | Severity | Evidence | Team response |
| --- | --- | --- | --- | --- | --- | --- |
| SR-01 | Flows | apps/child-ui/src/services/apiClient.ts; apps/child-ui/src/services/sessionClient.ts | The registered join/drawing workflows are not connected end-to-end: the Child API client returns a stub success and session verification uses a local fixture. The UI source therefore does not prove admission, persistence or recovery against BE1. | High | Source code shows stubbed API/session behavior; BE1 durable APIs exist separately in backend. Proposed response: Planned — Bảo owns Child adapter; Đạt coordinates contract/E2E; target W6-W9, dates TBD. |  |
| SR-02 | Architecture | backend/src/sketch2life/interfaces/http/app.py; ADR-0019 | The current HTTP composition still includes durable classroom routes alongside legacy/demo routers and process-local stores. The accepted classroom-first product composition with isolated demo entrypoints is not fully implemented. | High | App composition imports/mounts both route families. ADR-0019 explicitly separates target documentation from runtime implementation. Proposed response: Planned — Đạt, with Khoa; before staging, calendar TBD. |  |
| SR-03 | Data | Report 4 §8; backend/alembic/versions; backend/alembic/README.md | The logical target model contains classroom, privacy, learning-content and portfolio entities that do not all have a single accepted end-to-end physical mapping. The database is split across nine module migration roots; the Report 4 ERD is an excerpt and no unified release order is approved. | High | Repository migrations show separate be1_core, ai_jobs, ap, lc, kv, vr, ae, pa and vf roots; README warns that plain upgrade head is ambiguous. Proposed response: Planned — Khoa; approve crosswalk and fresh-database upgrade/rollback before staging. |  |
| SR-04 | States | D10_state_session.mmd; backend/src/sketch2life/infrastructure/persistence/be1_models.py | The target session state model uses Draft/Lobby/Active/Paused/Completed/EndedEarly, while the persisted BE1 session status uses configured/lobby/active/paused/finished. Mapping finished to Completed versus EndedEarly and invalid-transition handling are not yet accepted in a versioned contract. | High | The state diagram and ORM enum names differ. Proposed response: Planned — Khoa; define explicit state mapping and transition-negative tests before integration freeze. |  |
| SR-05 | Data / privacy | Phieu_FA26SE225_v1.2; backend/src/sketch2life/infrastructure/persistence/be1_models.py; FEAT-047 consent receipt | The registration sets a 90-day session/artwork retention default and school-mediated purpose consent. Current BE1 records consent and fails closed for pending consent, but the full purpose catalogue, representative verification and purge of all derivatives/copies are not demonstrated. | High | Registration and SRS data lifecycle require scope/copy-specific handling; BE1 receipt reports CONSENT_NOT_EFFECTIVE for pending consent and bounds purge evidence. Proposed response: Planned — Đạt and Khoa; approve policy and purge tests before any child-data pilot. |  |
| SR-06 | Flows / testing | Report 5 §6; FEAT-059 receipts; Project Tracking | None of the four main workflows has a current staging E2E receipt in this snapshot, and the target of one class with up to 40 unique children has no measured capacity result. Historical unit/contract/cleanup receipts do not close the workflow gate. | High | Recorded FEAT-059 checks were bounded local tests; no staging/classroom/load receipt is registered. Proposed response: Planned — Đạt coordinates all owners; W12-W13 proposal, dates TBD. |  |
| SR-07 | Architecture / third-party service | ADR-0019; Report 4 §6; Modal configuration | Modal is selected but its application/environment, model, GPU, endpoint, region, scale, timeout, secret policy, spending cap and inference measurements are unspecified. AI request speed and product availability cannot be verified. | High | Owner selected Modal and deferred deployment values; repository has no product endpoint receipt. Proposed response: Planned — Hiếu with owner; before AI acceptance, dates TBD. |  |
| SR-08 | Requirements / NFR | SRS v3.1 B11; Report 3 candidate NFR table; Report 5 | Some quality constraints remain qualitative or have candidate thresholds only. RPO/RTO, AI quality, age/safety review, cost and non-session data retention have no approved measurement profile. | Medium | SRS labels these values proposed/TBD; candidate latency and purge checks are explicitly not measured. Proposed response: Planned — owners propose metrics at weekly review; supervisor approval pending. |  |
| SR-09 | Scope / metadata | Phieu_FA26SE225_v1.2.docx; BM01 header | The form body leaves class and project code blank. FA26SE225 is inferred from the filename and must not be treated as a confirmed class/project identifier. | Medium | The supplied form body has an empty Class field and no project-code field value. Proposed response: Planned — Đạt confirms from the official course record before submission. |  |
| SR-10 | Design vs code | apps/admin-ui/src/services/authService.ts; apps/teacher-ui/src/services; apps/child-ui/src/services | The Admin login currently returns a mock token and the Teacher/Child services use fixtures or stubs. The review documents their prototype status, but live adult identity and integrated UI requests cannot be verified from those service modules. | Low | Mock token and fixture service code are visible in repository; no production identity receipt is claimed. Proposed response: Kept for this draft because these surfaces are prototypes; integrate through the approved contracts before staging. |  |

## 4. Top 5 Findings (as reported by the AI)

| # | Finding ID | Summary |
| --- | --- | --- |
| 1 | SR-01 | The registered join/drawing workflows are not connected end-to-end: the Child API client returns a stub success and session verification uses a local fixture |
| 2 | SR-02 | The current HTTP composition still includes durable classroom routes alongside legacy/demo routers and process-local stores |
| 3 | SR-03 | The logical target model contains classroom, privacy, learning-content and portfolio entities that do not all have a single accepted end-to-end physical mapping |
| 4 | SR-04 | The target session state model uses Draft/Lobby/Active/Paused/Completed/EndedEarly, while the persisted BE1 session status uses configured/lobby/active/paused/finished |
| 5 | SR-05 | The registration sets a 90-day session/artwork retention default and school-mediated purpose consent |

## 5. Summary

| Severity | Total | Fixed | Kept | Planned |
| --- | --- | --- | --- | --- |
| High | 7 | 0 | 0 | 0 |
| Medium | 2 | 0 | 0 | 0 |
| Low | 1 | 0 | 0 | 0 |

Summary. The static source review reports 7 High, 2 Medium and 1 Low finding. Team responses are proposed for owner confirmation; no issue is recorded Fixed because this documentation pass did not modify application code. The review-2 tag is absent and the checkout was dirty, so this draft does not satisfy the guide's exact tagged-baseline run requirement. No application test was run for this review.